## Slide 1
Software engineering (Undergraduate)
Course Name software engineering
CSC 3114
(Undergraduate)
Chapter 2 software development process model
JUBAYER AHAMED
Lecturer, CS, AIUB
jubayer@aiub.edu

## Slide 2: Software process
A structured set of activities required to develop a software system
A software process model is an abstract representation of a process.
It presents a description of a process from some particular perspective
Slide-2
SB

## Slide 3: Waterfall model
Slide-3
The waterfall or linear sequential model
Problems of the Waterfall Model
Inflexible partitioning of the project into distinct stages. The next phase starts only after the completion of the previous phase
This makes it difficult to respond to changing customer requirements (no backtracking)
Therefore, this model is only appropriate when the requirements are well-understood
SB

## Slide 4: V - model
The V-model is an SDLC model in which process execution happens sequentially in a V-shape. It is also known as a Verification and Validation model.
V-Model is an extension of the waterfall model and is based on an association of a testing phase for each corresponding development stage. This means that every single phase in the development cycle has a directly associated testing phase.
This is a highly disciplined model, and the next phase starts only after the completion of the previous phase.
Slide-4
SB

## Slide 5: Prototyping model
Requirements are not precise, and the prototype serves as a mechanism for identifying software requirements
Iteration occurs as the prototype is tuned to satisfy the needs of the customer
System requirements ALWAYS evolve during a project, so process iteration is proper where earlier stages are reworked and is always part of the process for large systems
Slide-5
SB

## Slide 6: Incremental development
Rather than delivering the system as a single delivery, development and delivery are broken down into increments, with each increment delivering part of the required functionality (SPIRAL).
The requirements are relatively certain but there are many complexities that leads to frequent changes.
User requirements are prioritized, and the highest priority requirements are included in early increments
Once the development of an increment is started, the requirements are frozen though requirements for later increments can continue to evolve
Slide-6
Analysis
Design
Code
Test
Delivery
increment #1
Calendar time
Analysis
Design
Code
Test
Delivery
increment #2
Analysis
Design
Code
Test
Delivery #3
SB

## Slide 7: Rapid Application Development (RAD)
It is a type of incremental model. The developments are time-boxed, delivered, and then assembled into a working prototype
In the RAD model, the components or functions are developed in parallel as if they were mini projects (frozen requirements in each increment)
This can quickly give the customer something to see and use and to provide feedback
Delivers a fully functional system in 90 days.
Phases of RAD are:
  Requirements Planning
  User Design (user interacts with the system analysts)
  Construction (program and application development)
  Cutover (testing, changeover to new system, user training)
Slide-7
SB

## Slide 8: Risk profile
Slide-8
SB

## Slide 9: references
R.S. Pressman & Associates, Inc. (2010). Software Engineering: A Practitioner’s Approach.
Kelly, J. C., Sherif, J. S., & Hops, J. (1992). An analysis of defect densities found during software inspections. Journal of Systems and Software, 17(2), 111-117.
Bhandari, I., Halliday, M. J., Chaar, J., Chillarege, R., Jones, K., Atkinson, J. S., & Yonezawa, M. (1994). In-process improvement through defect data interpretation. IBM Systems Journal, 33(1), 182-214.
Slide - 10
SB